Product Requirements Document

White Crane Training Collective — Website + DBT Clinical Directory

Prepared by: Autolinium  ·  Based on: Proposal v6.0, Aug 2026  ·  PRD Version: 1.0

# 1. Overview

Build a website with 4 modules, 3 user roles, 4-week delivery. Public-facing training catalog and resources, plus a gated clinical-team directory with an application → review → publish workflow.

Core modules:

- Landing page (mission, board bios)

- Trainings (catalog + detail pages, external registration links)

- Clinical Directory (application form → Directorate review → public directory)

- Resources + distribution list (signup, exportable)

Explicitly out of scope (v1): on-site payments, newsletter sending, individual clinician sub-listings, automated renewal emails, paid membership tiers. All flagged as future phases below.

# 2. What's Needed From the Client (checklist)

Collect all of this before Week 1 starts — late items push the timeline 1:1.

| Item | Detail needed | Blocks |
| --- | --- | --- |
| Domain | Registrar login or nameserver access, or the domain name if registered elsewhere (need DNS access to point A/CNAME records) | Go-live, SSL |
| Branding | Logo (vector/SVG preferred), color hex codes, font names/files or Google Fonts picks | Design pass, Week 1 |
| Landing content | Mission/vision/values text, board member names + photos + bios (if using board page) | Landing page |
| Training content | List of trainings: title, date/time, description, objectives, agenda, trainer names, registration URL per training | Trainings module |
| Attestation wording | Legal/clinical text for the DBT fidelity attestation on the application form | Application form, Week 1 latest |
| Directory fields | Confirm exactly what's public per listing: agency name, location, website/contact — anything else? | Directory schema |
| Roles/people | Who gets Administrator logins (names + emails), who gets Directorate logins (names + emails) | Auth setup |
| Resources content | Links, downloadable forms/files to seed the resources page | Resources module |
| Email sender identity | Domain-verified "from" address for distribution-list signups (SPF/DKIM access on the domain) | Distribution list deliverability |
| Registration platform | Which external platform (Eventbrite, etc.) so registration links/buttons match its URL pattern | Trainings module |

# 3. User Structure

| Role | Access | Can do |
| --- | --- | --- |
| Board of Directors | Owns everything; not necessarily a login-holding role day-to-day | Approves scope/changes; ultimate content owner |
| Administrator (White Crane staff, multiple seats) | Dashboard login, scoped to landing + trainings + resources + distribution list | Edit landing copy, board bios; CRUD trainings; edit resources; export distribution list |
| Directorate (separate group, multiple seats) | Dashboard login, scoped to Clinical Directory only | Review applications, approve/decline/request-info, view renewal-due list, edit published listing status |
| Public visitor | No login | Browse landing, trainings, public directory, resources; submit team application; sign up for distribution list |

Two logins, two dashboards-in-one — same shell, role-based nav so each sees only its own area (matches the "separate logins, separate areas" requirement in the proposal).

Auth model: email + password with reset flow, or magic-link. Role stored on user record; middleware gates routes by role. No self-serve signup for Admin/Directorate — accounts created by a super-admin (Autolinium, handed off post-launch) or seeded via invite link.

# 4. Site / Project Structure

Public site ├── / (landing) ├── /about (board bios — optional) ├── /trainings │   ├── /trainings/[slug] (detail page) │   └── /trainings/upcoming (not-yet-open list) ├── /directory │   └── /directory/apply (team application form) ├── /resources └── /subscribe (distribution list signup — likely embedded, not standalone)  Dashboard (role-gated, e.g. /dashboard/*) ├── /dashboard (role-based redirect) ├── Administrator area │   ├── /dashboard/landing (edit copy, board bios) │   ├── /dashboard/trainings (CRUD) │   ├── /dashboard/resources (CRUD) │   └── /dashboard/subscribers (view/export list) └── Directorate area     ├── /dashboard/applications (queue: pending/approved/declined/info-requested)     ├── /dashboard/applications/[id] (review + decision)     └── /dashboard/listings (published directory, renewal-due view)

# 5. Tech Stack

| Layer | Choice | Why |
| --- | --- | --- |
| Frontend | Next.js (React) | SSR/SSG for public pages = fast + SEO-friendly directory/training pages; one codebase for public + dashboard |
| Styling | Tailwind CSS | Fast to theme to client branding, small footprint |
| Backend | Next.js API routes (or small Express service if logic grows) | No separate backend to deploy/maintain at this scale |
| Database | PostgreSQL | Relational fit for applications→listings→renewals, roles, trainings |
| ORM | Prisma | Type-safe schema, migrations |
| Auth | NextAuth.js (credentials or magic-link) or Clerk if budget allows managed auth | Role-based session, less custom security code to maintain |
| File/image storage | S3-compatible object storage (AWS S3, Cloudflare R2, or Backblaze B2) | Logos, board photos, resource downloads |
| Email delivery | Postmark or SendGrid (transactional) | Signup confirmations, application notifications — not the future newsletter-sending feature |
| Hosting | Vercel (app) + managed Postgres (Neon/Supabase/RDS) — or single VPS running everything (Docker) | See section 7, Scaling Options |
| DNS/SSL | Client's registrar DNS + auto SSL (Vercel/Caddy/Let's Encrypt) |  |

# 6. Build Pipeline (Week-by-Week, expanded from proposal)

| Week | Engineering tasks |
| --- | --- |
| 1 | Repo + infra scaffold, DB schema v1, auth + roles, design system applied (client branding), landing page built + editable fields wired, application form built |
| 2 | Directorate dashboard + review workflow (approve/decline/request-info + status emails), public directory (search/filter by agency/location), trainings CRUD + detail pages + upcoming list, resources CRUD |
| 3 | Distribution list signup + storage + export, transactional emails wired (Postmark/SendGrid), full content load from client assets, cross-role QA, client review pass, fixes |
| Buffer / sign-off | Final walkthrough with Board/Admins/Directorate, credentials handed over, DNS cutover, go-live |

Timeline starts when client checklist (section 2) is delivered, not from signature — same as proposal.

# 7. Scaling Options

Traffic profile here is low-to-moderate (a training collective's public site + a gated review workflow) — don't over-build, but leave room.

| Stage | Setup | Cost posture |
| --- | --- | --- |
| Launch (v1) | Vercel Hobby/Pro + managed Postgres free/starter tier (Neon or Supabase) + R2/S3 free tier | Lowest cost, near-zero ops |
| Growth (more trainings, more directory traffic) | Vercel Pro, Postgres upgraded tier (more storage/connections), CDN included via Vercel | Scales with usage, no re-architecture needed |
| Heavier / self-hosted preference | Single VPS (Docker Compose: app + Postgres + object storage or S3), reverse proxy (Caddy/nginx), managed backups | Predictable flat monthly cost, more ops burden on whoever maintains it post-handoff |
| Future: payments on-site | Add Stripe, likely needs a background job runner (webhooks) — still fits Next.js API routes or a small worker | Already structured for this per proposal section 3 |
| Future: automated renewal emails | Add a scheduled job (Vercel Cron, or a cron on the VPS) hitting the renewal-due query | Small addition once directory is real |

Recommendation: start on the managed stack (Vercel + Neon/Supabase + R2) for launch — cheapest, least maintenance, and every future item in proposal section 3 layers on without rebuilding.

# 8. Ongoing Subscriptions / Infrastructure Costs

Not included: any AI/LLM tooling costs — infra only, what keeps the site running.

| Service | Purpose | Approx. monthly (USD) |
| --- | --- | --- |
| Domain renewal | Already client-owned typically | ~$1–2/mo (annual) |
| Hosting (Vercel Pro) | App hosting, CDN, SSL | $20/mo (or $0 on Hobby if traffic is light — Hobby is not for commercial use per Vercel ToS, worth checking) |
| Managed Postgres (Neon/Supabase) | Database | $0–25/mo depending on tier |
| Object storage (R2/S3) | Images, downloadable resources | $0–5/mo at this scale (R2 has no egress fee) |
| Transactional email (Postmark) | Signup confirmations, review notifications | $0–15/mo (free tier covers low volume) |
| Backups | DB snapshot storage, if not bundled with managed Postgres tier | $0–5/mo |

Estimated total: roughly $20–70/mo depending on tiers chosen.

VPS alternative: a single $10–20/mo VPS (e.g., Hetzner/DigitalOcean) running Docker Compose covers app + DB + storage in one line item, trading cost for the client needing someone to manage updates/security patches.

# 9. Pipeline for Future Updates (post-launch)

- Source control: Git repo (GitHub), main branch = production, feature branches + PR review before merge.

- CI: on PR — lint, type-check, build; on merge to main — auto-deploy (Vercel does this natively; VPS route needs a simple GitHub Actions → SSH deploy script).

- DB migrations: Prisma migrations versioned in repo, run as part of deploy step — never hand-edit the production DB.

- Staging environment: a preview deploy (Vercel gives this per-PR automatically) or a second VPS/subdomain for the Docker route — lets Admin/Directorate test before go-live on changes.

- Handoff options for who owns "future": (1) client requests each future-phase item (proposal section 3) as a separately scoped project, same as stated; (2) a lightweight maintenance retainer for bug fixes/small tweaks between larger phases, if desired.

- Monitoring: basic uptime check (free tier — UptimeRobot or Vercel's built-in) + error logging (Sentry free tier) so issues surface before a user reports them.

# 10. Structural Implementation Plan

## 10.1 Data model (core tables)

User        (id, email, password_hash/magic-link, role[admin|directorate], name) Training    (id, title, slug, date, time, description, objectives, agenda, trainer, registration_url, status[open|upcoming]) Application (id, agency_name, location, contact_info, attestation_signed_at, status[pending|approved|declined|info_requested], submitted_at, reviewed_by, reviewed_at) Listing     (id, application_id FK, agency_name, location, contact, published_at, renewal_due_at) Resource    (id, title, url_or_file, description, category) Subscriber  (id, email, subscribed_at, source)

## 10.2 Implementation phases (engineering-level, maps to section 6)

- Scaffold — repo, Next.js + Tailwind + Prisma init, environment configs (dev/staging/prod), CI skeleton.

- Auth & roles — User table, session handling, role-gated middleware on /dashboard/*.

- Landing — editable content blocks (CMS-lite: fields stored in DB, edited via Admin dashboard forms, not hardcoded).

- Trainings — CRUD + public list/detail/upcoming views.

- Clinical Directory — Application table + public form + Directorate review queue + decision actions (approve → creates Listing) + public searchable directory + renewal-due view.

- Resources & Subscribers — CRUD + public list; signup form → Subscriber table + export-to-CSV for Admin.

- Transactional email — wire Postmark/SendGrid for: application received, application decision, subscriber confirmation.

- Content load — client assets go in per section 2 checklist.

- QA pass — role-by-role walkthrough (Admin, Directorate, public/anonymous).

- Go-live — DNS cutover, SSL verify, credential handoff, final sign-off per proposal.

## 10.3 Open questions to resolve with client before/at kickoff

- Exact public directory fields — confirm nothing beyond agency/location/contact is shown.

- Who counts as "Administrator" — how many seats, is there tiering among admins?

- Distribution list: opt-in language / consent wording for compliance (even though sending itself is out of scope).

- Preferred hosting posture — managed (Vercel-style) vs. self-hosted VPS — affects sections 7/8 and who patches it later.