PRODUCT REQUIREMENTS DOCUMENT

White Crane Training Collective Website

Including the DBT Clinical Directory

Prepared by

Autolinium

Version 1.0, September 2026. Based on Proposal v6.0, August 2026.

Contents

- 1. Overview

- 2. What's Needed From the Client

- 3. Decisions to Confirm at Kickoff

- 4. Who Uses the Site

- 5. Site Structure

- 6. Build Timeline

- 7. Running Costs After Launch

- 8. After Launch: Updates and Future Phases

- 9. Sign-off

1. Overview

This document confirms exactly what Autolinium will build for the White Crane Training Collective, what we need from you before work can proceed, and how the four-week build will run. It is the working reference for both sides during the project. Everything here follows Proposal v6.0; where this document is more specific than the proposal, this document applies.

What is being built

One website with a public side and a private dashboard, delivered in four weeks.

- Landing page: mission, vision and values, with optional Board member photos and bios.

- Trainings: a catalogue of trainings with a detail page for each (description, objectives, agenda, trainers) linking out to your external registration platform, plus a separate list of upcoming trainings not yet open.

- Clinical Directory: a team application form with attestation, reviewed by the Directorate (approve, decline or request more information), and a public searchable directory of approved teams showing agency name, location and website or contact.

- Resources and distribution list: a page for links, information and forms, plus a sign-up form for updates. Sign-ups are stored and can be exported by your Administrators at any time.

Not included in this version

The following are deliberately left out of v1 and can be added later as separately scoped phases (see Section 8): on-site payments and fee collection through Stripe, sending newsletters or bulk emails, individual clinician listings under a team, automated renewal reminder emails, and paid membership tiers.

2. What's Needed From the Client

The four-week timeline starts when this checklist is complete, not from signature, as set out in the proposal. Anything that arrives late moves the finish date back by the same number of days. Items marked Week 1 are needed before work starts; the rest can follow during the build but no later than the week shown.

| Item | What we need | Needed by |
| --- | --- | --- |
| Domain name | The domain you want the site to live on, and access to manage it (registrar login, or the ability to update its DNS settings). Tell us if the domain is not yet registered. | Week 1 |
| Branding | Logo (vector or SVG preferred), brand colours (hex codes if you have them) and preferred fonts. If no brand guide exists yet, tell us and we will propose a simple palette. | Week 1 |
| Attestation wording | The final text of the DBT fidelity attestation that teams agree to on the application form. Ronda is drafting this. | Week 1 |
| Logins | Names and email addresses for everyone who needs an Administrator login (White Crane staff) and everyone who needs a Directorate login (directory reviewers). | Week 1 |
| Registration platform | Which external platform you use for training registration (for example Eventbrite), so registration buttons link correctly. | Week 1 |
| Landing page content | Mission, vision and values text. If the Board bios page is wanted, each member's name, photo and short bio. Placeholder text is fine to start with if the Board is still finalising the statement. | Week 2 |
| Training content | Each training's title, date and time, description, objectives, agenda, trainer names and registration link. Also the list of upcoming trainings not yet open for registration. | Week 2 |
| Resources content | The links, documents and forms to appear on the Resources page. | Week 3 |
| Sending email address | The address confirmation emails should come from (for example info@yourdomain). We will guide you through the short verification step on your domain so these emails are not marked as spam. | Week 3 |

Send everything to Autolinium in one place (a shared folder or email thread). We will confirm receipt of each item and flag anything unclear within one working day.

3. Decisions to Confirm at Kickoff

These are small decisions we need agreed before the relevant part is built. None of them changes the cost.

- Public directory fields: confirm the public listing shows only agency name, location and website or contact, and nothing more.

- Administrator seats: how many Administrator logins are needed at launch, and whether all Administrators should have the same permissions.

- Sign-up consent wording: the short consent line shown under the distribution list form, so people know what they are signing up for. We can supply standard wording for you to approve.

- Hosting preference: we recommend managed cloud hosting for the lowest cost and least maintenance (see Section 7). Confirm this, or tell us if you have a reason to prefer a self-managed server.

4. Who Uses the Site

| Role | Access | What they can do |
| --- | --- | --- |
| Board of Directors | Owns the site. Does not need a day-to-day login. | Approves scope, content and changes. |
| Administrator (White Crane staff, several seats) | Dashboard login. Sees landing, trainings, resources and the distribution list only. | Edit landing text and Board bios; add, edit and remove trainings; manage resources; view and export the distribution list. |
| Directorate (directory reviewers, several seats) | Dashboard login. Sees the Clinical Directory only. | Review team applications; approve, decline or request more information; see which listings are due for renewal; update a listing's status. |
| Public visitor | No login. | Browse the landing page, trainings, public directory and resources; submit a team application; sign up for updates. |

Administrators and the Directorate log in to the same dashboard, but each group only sees its own area. This matches the separate logins and separate areas agreed in the proposal. Logins use email and password with a password reset option. Accounts are created by Autolinium during the build and handed over at launch; there is no public sign-up for staff logins.

5. Site Structure

Public pages

- Home: landing page with mission, vision and values.

- About: Board member photos and bios (optional).

- Trainings: catalogue, one detail page per training, and a list of upcoming trainings not yet open.

- Directory: public searchable list of approved teams, plus the team application form.

- Resources: links, information and forms.

- Sign up for updates: distribution list form, shown on the site rather than as a separate page.

Dashboard (login required)

- Administrator area: edit landing content and bios; manage trainings; manage resources; view and export the distribution list.

- Directorate area: application queue (pending, approved, declined, information requested); review page for each application; published listings with a renewal-due view.

6. Build Timeline

Four weeks from the date the Section 2 checklist is complete.

| Week | What Autolinium delivers | What we need from you |
| --- | --- | --- |
| Week 1 | Project set up; logins and roles working; your branding applied; landing page built with editable content; team application form built with the attestation. | All Week 1 checklist items. |
| Week 2 | Directorate dashboard and full review workflow with status emails to applicants; public searchable directory; trainings management, detail pages and upcoming list; resources management. | Landing and training content. |
| Week 3 | Distribution list sign-up, storage and export; confirmation and notification emails working; all your content loaded; testing of every role; your review of the full site; fixes. | Resources content, sending email address, and your review feedback. |
| Week 4 | Final walkthrough with the Board, Administrators and Directorate; logins handed over; domain switched to the new site; go-live. | Sign-off. |

Payment milestones follow the proposal: first payment before work begins (received), second payment at the end of Week 2, final payment at sign-off.

7. Running Costs After Launch

Autolinium's build fee covers development only. Keeping the site online involves a small number of third-party services billed directly to White Crane. The figures below are estimates for the recommended managed hosting setup at your expected traffic level; actual amounts depend on the plan tiers chosen.

| Service | What it is for | Approx. monthly (USD) |
| --- | --- | --- |
| Domain renewal | Your website address (usually billed yearly). | 1 to 2 |
| Website hosting | Keeps the site online, fast and secure (SSL included). | 0 to 20 |
| Database hosting | Stores trainings, applications, listings and sign-ups. | 0 to 25 |
| File storage | Logos, photos and downloadable resources. | 0 to 5 |
| Email service | Sends application and sign-up confirmation emails. | 0 to 15 |
| Backups | Regular copies of your data, if not included in the database plan. | 0 to 5 |
| Estimated total |  | 20 to 70 |

Free tiers cover most of these at launch, so the realistic starting cost is at the low end of the range. We will set these accounts up in White Crane's name so you own them outright. A single self-managed server is possible instead at roughly 10 to 20 USD a month, but it needs someone to apply updates and security patches, so we do not recommend it for a small team.

8. After Launch: Updates and Future Phases

How changes are made

- Day-to-day content (trainings, resources, landing text, bios, listings) is managed by your Administrators and Directorate through the dashboard. No developer is needed for this.

- Code changes are tested on a preview copy of the site first, so your team can check them before they go live.

- The site is monitored so that outages or errors are noticed before a visitor reports them.

- Ongoing support is covered by the monthly service retainer as set out in the proposal.

Future phases (quoted separately when you are ready)

The site is built so each of these can be added without rebuilding what exists:

- On-site payments: Stripe self-registration and fee collection, once the White Crane bank account is in place.

- Automated renewal reminders: scheduled emails to teams whose listing is due for renewal, replacing the manual renewal-due view.

- Newsletter sending: sending updates and training announcements to the distribution list from within the site.

- Individual clinician listings: named clinicians under each approved team.

- Paid membership tiers: if the Board later decides to monetise the directory.

9. Sign-off

Signing below confirms that this document reflects the agreed scope and that the checklist in Section 2 will be supplied on the dates shown.

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| White Crane Training Collective | Ronda Oswalt Reitz, PhD |  |  |
| Autolinium | Md. Minhaz Uddin |  |  |

Warm regards,

Md. Minhaz Uddin

Founder & CEO,

Autolinium